Eugene Choi

Web Dev Project Task Breakdown

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due (Planned)** | **Date Due (Actual)** |
| 1. Create user story backlog | 3/18/18 | 3/20 |
| 2. Create low fidelity wireframes | 3/20/18 | 3/20 |
| 3. Create mid fidelity wireframes | 3/21/18 | 3/20 |
| 4. Create high fidelity wireframes | 3/23/18 | 3/25 |
| 5. Create Html | 3/24/18 | 3/26 |
| 6. Create CSS | 3/24/18 | 3/26 |
| 7. Javascript | 3/25/18 | 3/26 |
| 8. Data Visualization | 3/25/18 | 3/26 |
| 9. External Links/Contact form | 3/26/18 | 3/27 |
| 10. Polish Colors/Images | 3/27/18 | 3/27 |

My design is very easy for new users to navigate, since the navbar at the top is very clear and tells exactly what is on each page. Of course, the amount of content in the website doesn’t compare to the actual website of Prantl’s, but each section gets to the point immediately. The navigation bar and style of the website remain consistent throughout all of the pages and there are no parts of the website that are annoying or inhibit a new user from understanding the content in it.